CONTRACTUAL DELIVERABLE

Level 2: UI Wireframe Specifications

Document Reference: HAI-SS-UIW-2026-001-C

Statement of Work (SOW) No. 1, Clause 5.1 / Schedule B

Platform Configuration Specifications

HAI (House of Architecture & Interiors)

Employer's Representative

SkyStruct Technologies

Service Provider

CONFIDENTIAL — CONTRACTUAL

28 February 2026

# Document Control

| Item | Details |
| --- | --- |
| Document Reference | HAI-SS-UIW-2026-001-C |
| Version | 1.0 CONTRACTUAL |
| Date | 28 February 2026 |
| Prepared By | HAI Project Controls |
| Status | Final — For Execution |
| Classification | CONFIDENTIAL — CONTRACTUAL |

# Contractual Preamble & Binding Terms

## 1. Scope & Applicability

This document defines the mandatory User Interface (UI) specifications for the HAI-SkyStruct integrated project management platform. The Service Provider (SkyStruct Technologies) shall configure and deliver all fifteen (15) screens specified herein in strict accordance with the requirements, layouts, data fields, actions, navigation rules, and business rules outlined in Section 3 of this document.

This specification document is contractually binding and constitutes a deliverable under Statement of Work (SOW) No. 1, Clause 5.1, and Schedule B of the Master Services Agreement between HAI and SkyStruct Technologies, effective as of 28 February 2026.

## 2. UI Baseline Sign-Off as Phase 1 Prerequisite

UI baseline sign-off by HAI is a mandatory prerequisite for Phase 1 Platform Acceptance per Section 7.1 of the Implementation Roadmap. No implementation shall proceed to production deployment, user acceptance testing (UAT), or go-live without formal written approval by HAI's designated representative (Signature & Approval Page, Section 10).

## 3. Change Management & Deviations

Any deviation from the specifications, enhancements, or modifications to screen layouts, data fields, actions, or navigation must be submitted as a written Change Request per Clause 10 of the Master Services Agreement. Unauthorized deviations shall be grounds for rejection of the deliverable and may incur additional cost and schedule impacts as agreed in a formal Change Order.

# SOW Traceability Matrix

| Screen ID | Screen Name | SOW Requirement | Phase |
| --- | --- | --- | --- |
| SCR-01 | Project Dashboard | Clause 5.1.1 — Portfolio View | Phase 1 |
| SCR-02 | Project Workspace | Clause 5.1.2 — Project Management | Phase 1 |
| SCR-03 | Stage Gate Screen | Clause 5.1.3 — Governance | Phase 1 |
| SCR-04 | Document Workspace | Clause 5.1.4 — Document Management | Phase 1 |
| SCR-05 | Approval Center | Clause 5.1.5 — Approvals | Phase 1 |
| SCR-06 | Variation Register | Clause 5.1.6 — Variation Management | Phase 2 |
| SCR-07 | IPC Module | Clause 5.1.7 — Financial Management | Phase 2 |
| SCR-08 | Authority Tracker | Clause 5.1.8 — Authority Management | Phase 2 |
| SCR-09 | KPI Dashboard | Clause 5.1.9 — Executive Analytics | Phase 1 |
| SCR-10 | Procurement Module | Clause 5.1.10 — Procurement | Phase 2 |
| SCR-11 | Quality & Inspection | Clause 5.1.11 — Quality Assurance | Phase 2 |
| SCR-12 | Risk Register | Clause 5.1.12 — Risk Management | Phase 2 |
| SCR-13 | Handover & DLP | Clause 5.1.13 — Project Closure | Phase 3 |
| SCR-14 | Contractor Scorecard | Clause 5.1.14 — Vendor Management | Phase 3 |
| SCR-15 | System Administration | Clause 5.1.15 — System Configuration | Phase 1 |

# Screen 1: Project Dashboard (Home Screen)

Module: Home / Portfolio Management | Screen ID: SCR-01

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.1 — Portfolio View Dashboard

SOW Schedule B — Dashboard Configuration

SOW Schedule D — Role-Based Access Control

### Acceptance Test References

P1-ACC-001: Verify all projects display with correct stage and RAG status

P1-ACC-002: Verify filters reduce project list correctly

P1-ACC-003: Verify KPI cards calculate and display correct values

P1-ACC-004: Verify navigation to Project Workspace works for all roles

### Configuration Obligation

The Service Provider SHALL configure and deliver Screen 1 (Project Dashboard (Home Screen)) in strict accordance with all specifications contained in this section, including all data fields, actions, navigation rules, business rules, and process integrations.

### Compliance Verification Method

Demonstration: Live system walkthrough showing all required fields and actions
User Acceptance Testing: UAT script execution against functional requirements
Sign-Off: Written acceptance by HAI Project Manager

## Purpose

Central hub for viewing all projects, their current stages, health status, and key performance indicators. Enables quick navigation to project workspaces and filtering by various criteria.

## Layout Description

The Project Dashboard is divided into three main sections: (1) Top Navigation Bar with logo, user profile, notifications, and help; (2) Quick Filters Panel (left sidebar) with Stage, Status, Department, and Project Type filters; (3) Main Content Area with KPI Summary Cards (top row) displaying 5 key metrics, Project List Table with sortable columns, and Project Details On Hover showing mini preview with timeline and team.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Project Name | Text | ERP | Max 100 chars | Yes | Linked to project code |
| Project Code | Code | ERP | Format: HAI-XXXX-YYYY | Yes | Unique identifier |
| Current Stage | Number (0-8) | Workflow DB | Range 0-8 | Yes | Linked to stage gate |
| Stage Health (RAG) | Status | Calculated | Green/Amber/Red | Yes | Based on checklist completion |
| Budget Status | Currency/Percent | ERP | Real-time sync | Yes | % spent vs allocated |
| Schedule Status | Date/Status | ERP | Auto-calculated | Yes | Days ahead/behind planned |
| Last Activity Date | DateTime | Activity Log | Auto-populated | Yes | Most recent action timestamp |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Open Project | Click project row | Navigate to Project Workspace | All Roles |
| Filter Projects | Select filter criteria | Refresh table with filtered results | All Roles |
| Export Report | Click Export button | Generate PDF/Excel summary | PM / CEO |
| Create Project | Click New Project button | Navigate to project creation form | CEO / Admin |
| View KPI Drill-down | Click any KPI card | Navigate to detailed KPI breakdown | All Roles |

## Navigation Rules

Breadcrumb: Dashboard > [Project Name]. From this screen: Can navigate to Project Workspace, KPI Dashboard, System Administration.

## Business Rules & Validation

Role-based view: CEO sees portfolio; PM sees assigned projects; BU sees their projects

Stage progression bar updates in real-time when stage gates are approved

RAG auto-calculated: Green ≥85%, Amber 50-84%, Red <50% checklist complete

Filters persist within user session

KPI cards auto-refresh every 5 minutes

## Related Process Flows

PF-001: Project Initiation

PF-002: Project Portfolio Management

PF-050: User Administration

## Process Integration Requirements

Integrates with ERP project master data

Integrates with Workflow engine for stage progression

Integrates with Activity Log for timestamp updates

Integrates with KPI calculation engine

# Screen 2: Project Workspace (per project)

Module: Project Management | Screen ID: SCR-02

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.2 — Project Workspace Configuration

SOW Schedule B — Project Data Model

### Acceptance Test References

P1-ACC-005: Verify project team members display correctly

P1-ACC-006: Verify budget and spend calculations

P1-ACC-007: Verify PM can change status and add members

P1-ACC-008: Verify non-PM cannot change project status

### Configuration Obligation

The Service Provider SHALL configure and deliver Screen 2 (Project Workspace (per project)) in strict accordance with all specifications contained in this section.

### Compliance Verification Method

Demonstration: Live system walkthrough
User Acceptance Testing: UAT script execution
Sign-Off: Written acceptance by HAI

## Purpose

Project-specific workspace for core project management activities including team collaboration, document repository, milestone tracking, and status updates.

## Layout Description

Multi-panel layout: (1) Project header with status, dates, and quick metrics; (2) Left sidebar with navigation to Project sections (Dashboard, Team, Documents, Milestones, Issues); (3) Main content area showing selected section; (4) Right sidebar with project info card and recent activities feed.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Project Name | Text | ERP | Max 100 chars | Yes | Display name |
| Project Code | Code | ERP | HAI-XXXX-YYYY | Yes | Unique ID |
| Project Manager | User Reference | User DB | Single user | Yes | Primary PM |
| Team Members | User List | User DB | Multi-select | Yes | Project team |
| Start Date | Date | ERP | DD/MM/YYYY | Yes | Project start |
| Scheduled End Date | Date | ERP | DD/MM/YYYY | Yes | Planned completion |
| Budget | Currency | ERP | 2 decimals | Yes | Total project budget |
| Current Spend | Currency | ERP | Real-time | Yes | YTD spend |
| Status | Status | Workflow | Active/On Hold/Closed | Yes | Project status |
| Description | Rich Text | ERP | Max 1000 chars | No | Project details |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Add Team Member | Click 'Add Member' button | Open dialog to search and add user | PM / Admin |
| Update Status | Click status dropdown | Change project status | PM |
| Create Milestone | Click 'New Milestone' | Navigate to milestone creation | PM |
| Upload Document | Drag-drop or click upload | Add doc to project repository | All |
| Export Project Summary | Click Export | Generate PDF/Excel | PM / CEO |

## Navigation Rules

Breadcrumb: Dashboard > Project Workspace > [Section]. Can navigate to all project sub-sections and back to Dashboard.

## Business Rules & Validation

Only Project Manager can change status and add team members

Budget rollup includes all approved variations and change orders

Team member permissions determined by role (PM, Team Lead, Team, Viewer)

Project locked for editing when in Closed status

Auto-calculate days remaining based on scheduled end date

## Related Process Flows

PF-002: Project Management

PF-010: Team Management

PF-020: Change Control

## Process Integration Requirements

Integrates with ERP project master

Integrates with User/Role management

Integrates with Document management system

Integrates with Milestone tracking engine

# Screen 3: Stage Gate Screen (per stage)

Module: Governance / Workflow | Screen ID: SCR-03

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.3 — Stage Gate Workflow Control

SOW Schedule C — Governance Requirements

### Acceptance Test References

P1-ACC-009: Verify checklist completion % updates correctly

P1-ACC-010: Verify cannot advance gate until ≥85% complete

P1-ACC-011: Verify approvers can approve/reject

P1-ACC-012: Verify audit trail records all gate changes

### Configuration Obligation

The Service Provider SHALL configure and deliver Screen 3 (Stage Gate Screen (per stage)) in strict accordance with all specifications contained in this section.

### Compliance Verification Method

Demonstration: Live system walkthrough
User Acceptance Testing: UAT script execution
Sign-Off: Written acceptance by HAI

## Purpose

Controls stage progression by displaying stage-specific completion checklist, approval requirements, and gate decision gates. Enforces governance and prevents premature progression.

## Layout Description

Header showing current stage (0-8 with visual indicator); Stage Description and Objectives panel; Completion Checklist section (expandable items with completion %; mandatory vs optional items); Approver Status panel showing required approvals; Gate Decision section with approval/reject/pending buttons; Comments and audit trail at bottom.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Stage Number | Number | Workflow | 0-8 | Yes | Current stage |
| Stage Name | Text | Workflow | Stage Title | Yes | Display name |
| Checklist Item | Text | Workflow | Max 500 chars | Yes | Completion item |
| Completion Percentage | Percent | Calculated | 0-100% | Yes | % completion |
| Mandatory Items Completed | Number | Calculated | Count | Yes | # mandatory done |
| Approver Name | User Reference | User DB | Single/Multi | Yes | Approver |
| Approval Status | Status | Workflow | Pending/Approved/Rejected | Yes | Approval status |
| Approval Date | DateTime | Workflow | Auto-populated | No | When approved |
| Comments | Rich Text | Workflow | Max 2000 chars | No | Gate comments |
| Gate Decision | Status | Workflow | Proceed/Hold/Reject | No | Gate outcome |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Mark Item Complete | Click checkbox on item | Update completion % and mandatory count | PM / Gate Owner |
| Submit for Approval | Click 'Ready for Gate' | Trigger approval workflow | PM |
| Approve Stage | Click 'Approve' button | Update status, send notification | Approver |
| Request Info | Click 'Request Info' | Send back to PM with comments | Approver |
| Add Comment | Type in comments field | Save comment and update audit trail | All |
| View Audit Trail | Click 'History' | Display all gate changes | All |

## Navigation Rules

Breadcrumb: Dashboard > Project > Stage Gate. Forward progression: Gate → Next Stage. Back: to Project Workspace.

## Business Rules & Validation

Cannot proceed to next stage until all mandatory checklist items complete

Cannot proceed until all required approvers have signed off

Completion % must be ≥85% for gate advancement

Rejected stage requires restart; all items reset to incomplete

Approvals cascade: if primary approver unavailable, escalates to secondary

Gate decision logged with timestamp and approver ID

## Related Process Flows

PF-003: Stage Gate Governance

PF-030: Approval Management

PF-060: Audit Trail

## Process Integration Requirements

Integrates with Workflow engine for stage transitions

Integrates with Approval matrix for approver assignment

Integrates with Notification engine for approver alerts

Integrates with Audit log for compliance recording

# Screen 4: Document Workspace

Module: Document Management | Screen ID: SCR-04

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.4 — Document Management Workspace

SOW Schedule B — Document Data Model

### Acceptance Test References

P1-ACC-013: Verify document upload and version control

P1-ACC-014: Verify access control enforces permissions

P1-ACC-015: Verify search finds documents by name/tag

P1-ACC-016: Verify document sharing updates user permissions

### Configuration Obligation

The Service Provider SHALL configure and deliver Screen 4 (Document Workspace) in strict accordance with all specifications contained in this section.

### Compliance Verification Method

Demonstration: Live system walkthrough
User Acceptance Testing: UAT script execution
Sign-Off: Written acceptance by HAI

## Purpose

Centralized document repository for project documents, drawings, contracts, correspondence, and supporting materials. Enables version control, access control, and search.

## Layout Description

Left sidebar: Folder tree structure (Project Docs, Drawings, Contracts, Correspondence, Approvals, Archive); Main panel: Document list with columns (Name, Type, Version, Last Modified, Owner, Status, Access Level); Search/filter bar; Right panel: Document preview and metadata.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Document Name | Text | DMS | Max 255 chars | Yes | Document title |
| Document Type | Dropdown | DMS | Design/Contract/Report/Email | Yes | Category |
| Version Number | Number | DMS | X.Y format | Yes | Version ID |
| Upload Date | DateTime | DMS | Auto-populated | Yes | Upload timestamp |
| Last Modified Date | DateTime | DMS | Auto-populated | Yes | Last edit |
| Document Owner | User Reference | User DB | Single user | Yes | Owner name |
| File Size | Number | DMS | MB format | Yes | Document size |
| File Type | Text | DMS | PDF/DOCX/XLSX/etc | Yes | File extension |
| Approval Status | Status | Workflow | Draft/Pending/Approved | Yes | Doc approval |
| Access Level | Status | Security | Public/Restricted/Confidential | Yes | Access control |
| Tags | Text Array | DMS | Comma-separated | No | Search tags |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Upload Document | Click 'Upload' or drag-drop | Open file picker, add to repository | All |
| Download Document | Click document name | Download file to local machine | All |
| View Document | Click document | Preview in browser or viewer | All |
| Edit Document Metadata | Click 'Edit' | Modify name, type, tags, access level | Owner/Admin |
| Create New Version | Click 'New Version' | Upload updated document, increment version | Owner |
| Share Document | Click 'Share' | Grant access to other users/roles | Owner/Admin |
| Delete Document | Click 'Delete' | Move to archive or permanently delete | Owner/Admin |
| Search Documents | Type in search box | Filter documents by name/tag/type | All |

## Navigation Rules

Breadcrumb: Dashboard > Project > Documents. Can expand/collapse folder tree. Direct search accessible from top.

## Business Rules & Validation

Document ownership tied to uploader; only owner can modify metadata or create versions

Access levels restrict viewing: Confidential = PM + Executives only

Version history tracked; prior versions accessible but read-only

Deleted documents retained in Archive for 90 days

Concurrent edits prevented; document checked out to single user

Auto-virus scan on upload; suspicious files quarantined

## Related Process Flows

PF-004: Document Management

PF-041: Document Approval

PF-060: Audit Trail

## Process Integration Requirements

Integrates with file storage backend (cloud/on-premise)

Integrates with virus scanning service

Integrates with document approval workflow

Integrates with role-based access control

# Screen 5: Approval Center

Module: Approval Management | Screen ID: SCR-05

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.5 — Approval Center Configuration

SOW Schedule C — Approval Matrix Definition

### Acceptance Test References

P1-ACC-017: Verify approval queue shows all pending approvals

P1-ACC-018: Verify approvers can approve/reject items

P1-ACC-019: Verify overdue approvals highlighted and escalated

P1-ACC-020: Verify multi-level approvals enforce sequence

### Configuration Obligation

The Service Provider SHALL configure Screen 5 (Approval Center) in strict accordance with all specifications contained herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI written approval

## Purpose

Centralized inbox for all pending approvals across the platform. Enables approvers to review, approve, or reject items requiring sign-off.

## Layout Description

Dashboard view with: (1) Approval Summary Cards showing count of pending/overdue/completed approvals; (2) Approval Queue table with columns (Item, Type, Requester, Date Submitted, Due Date, Priority); (3) Filtering by type, priority, age; (4) Detail panel showing full approval request with relevant documents, comments, and action buttons.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Approval ID | Code | Workflow | Unique ID | Yes | Approval reference |
| Item Type | Dropdown | Workflow | Variation/IPC/Stage/Contract | Yes | What needs approval |
| Item ID | Code | Various | Related item ID | Yes | Link to item |
| Requester Name | User Reference | User DB | Single user | Yes | Who submitted |
| Submission Date | DateTime | Workflow | Auto-populated | Yes | When submitted |
| Due Date | Date | Workflow | From SLA config | Yes | Approval deadline |
| Priority | Dropdown | Workflow | Low/Medium/High/Critical | Yes | Urgency |
| Status | Status | Workflow | Pending/Approved/Rejected | Yes | Current status |
| Approver | User Reference | User DB | Single/Multi | Yes | Who approves |
| Approval Comments | Rich Text | Workflow | Max 2000 chars | No | Approval notes |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Approve | Click 'Approve' button | Update status, send notification | Approver |
| Reject | Click 'Reject' | Request revisions, return to requester | Approver |
| Request Info | Click 'More Info' | Send back with questions | Approver |
| Reassign | Click 'Reassign' | Delegate to another approver | Approver |
| View Details | Click item row | Open full approval request | Approver |
| Download Attachments | Click attachment | Download supporting docs | Approver |

## Navigation Rules

Breadcrumb: Dashboard > Approvals. Can navigate to related item by clicking link. Back to Dashboard.

## Business Rules & Validation

Approvals sorted by due date (oldest first); overdue highlighted in red

Overdue approvals trigger automatic escalation to secondary approver after SLA breach

Approval comments are visible to requester and audit trail

Rejected items return to requester; resubmission creates new approval request

Multi-level approvals: Item must pass all approvers in sequence

Approval authority determined by approval matrix based on amount/stage

## Related Process Flows

PF-030: Approval Management

PF-031: Escalation Process

PF-060: Audit Trail

## Process Integration Requirements

Integrates with approval matrix engine

Integrates with SLA monitoring and escalation

Integrates with notification engine

Integrates with all approval-required modules

# Screen 6: Variation Register

Module: Contract & Change Management | Screen ID: SCR-06

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.6 — Variation Register Configuration

SOW Schedule C — Change Control Procedures

### Acceptance Test References

P2-ACC-021: Verify variation creation and submission

P2-ACC-022: Verify approvals update project budget

P2-ACC-023: Verify rejections stored but don't impact budget

P2-ACC-024: Verify high-value variations require senior approval

### Configuration Obligation

The Service Provider SHALL configure Screen 6 (Variation Register) in strict accordance with all specifications contained herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI written approval

## Purpose

Register and track all project variations (scope changes, extras, deductions). Manages variation lifecycle from request through approval to implementation.

## Layout Description

Variation list view with columns (Variation ID, Description, Date Requested, Amount, Status, Approver); Status filter buttons (All/Pending/Approved/Rejected/Implemented); Detail panel showing full variation details, supporting attachments, approval history, and timeline. Summary cards showing total requested, approved, and rejected variation amounts.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Variation ID | Code | ERP | VAR-XXXX | Yes | Unique variation ID |
| Description | Rich Text | ERP | Max 1000 chars | Yes | Change description |
| Date Requested | Date | ERP | DD/MM/YYYY | Yes | Request date |
| Requested Amount | Currency | ERP | 2 decimals | Yes | Financial impact |
| Requested By | User Reference | User DB | Single user | Yes | Requester |
| Justification | Rich Text | ERP | Max 2000 chars | Yes | Why variation |
| Status | Status | Workflow | Pending/Approved/Rejected/Implemented | Yes | Variation status |
| Approval Date | DateTime | Workflow | Auto-populated | No | When approved |
| Approved Amount | Currency | ERP | 2 decimals | No | Approved amount |
| Implementation Date | Date | ERP | When completed | No | Completion date |
| Supporting Documents | File List | DMS | Multiple files | No | Attachments |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Create Variation | Click 'New Variation' | Open creation form | PM / Contractor |
| Edit Variation | Click 'Edit' | Modify details (if not approved) | Creator / PM |
| Submit for Approval | Click 'Submit' | Change status to pending | PM |
| Approve Variation | Click 'Approve' | Update status, update budget | Approver |
| Reject Variation | Click 'Reject' | Return to requester | Approver |
| Mark Implemented | Click 'Implement' | Change status, log date | PM |
| View History | Click 'History' | Show all status changes | All |

## Navigation Rules

Breadcrumb: Dashboard > Project > Variations. Can navigate to related project or contract.

## Business Rules & Validation

Variation cannot be approved unless justified and supporting docs attached

Approved variations automatically added to project budget

Rejected variations stored for audit trail but don't impact budget

Variations over threshold amount require senior approval

Variation approval triggers contractual communication to contractor

Implemented variations locked from editing

## Related Process Flows

PF-020: Change Control

PF-005: Variation Management

PF-060: Audit Trail

## Process Integration Requirements

Integrates with ERP budget and change management

Integrates with approval workflow engine

Integrates with contractor communication

Integrates with audit and compliance logging

# Screen 7: IPC Module (Interim Payment Certificates)

Module: Financial Management | Screen ID: SCR-07

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.7 — IPC Module Configuration

SOW Schedule B — Payment & Financial Data Model

### Acceptance Test References

P2-ACC-025: Verify IPC creation and submission

P2-ACC-026: Verify assessment and certification

P2-ACC-027: Verify retention calculation

P2-ACC-028: Verify approval workflow and payment processing

### Configuration Obligation

The Service Provider SHALL configure Screen 7 (IPC Module (Interim Payment Certificates)) in strict accordance with all specifications contained herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI written approval

## Purpose

Manage interim payment certificates for contractor payments at stage milestones. Tracks claims, assessments, and approval to payment.

## Layout Description

IPC list showing current and past certificates with columns (IPC #, Claim Date, Amount Claimed, Amount Certified, Status); Detail panel with (1) Claim Assessment section showing line items and amounts; (2) Retention & Deductions section; (3) Approval workflow; (4) Payment status and history.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| IPC Number | Code | ERP | IPC-XXXX | Yes | Certificate ID |
| Claim Date | Date | ERP | DD/MM/YYYY | Yes | Submission date |
| Contractor | Text | ERP | Contractor name | Yes | Who submitted |
| Amount Claimed | Currency | ERP | 2 decimals | Yes | Total claimed |
| Previous IPC Total | Currency | Calculated | Auto-calculate | Yes | Sum prior IPCs |
| Retention Amount | Currency | ERP | % of claim | Yes | Retention hold |
| Deductions | Currency | ERP | 2 decimals | No | Any deductions |
| Amount for Approval | Currency | Calculated | Claimed - Retention | Yes | Net for approval |
| Certifying Officer | User Reference | User DB | Single user | Yes | Assessor |
| Status | Status | Workflow | Submitted/Certified/Approved/Paid | Yes | IPC status |
| Payment Date | DateTime | ERP | When paid | No | Payment timestamp |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Create IPC | Click 'New IPC' | Open IPC entry form | PM / Finance |
| Submit Claim | Click 'Submit' | Send for assessment | Contractor |
| Assess Claim | Click 'Assess' | Review and certify amounts | Engineer |
| Approve IPC | Click 'Approve' | Certify for payment | Approver |
| Reject/Hold | Click 'Hold' | Request corrections | Approver |
| Process Payment | Click 'Pay' | Generate payment instruction | Finance |
| View Attachments | Click attachment | Download supporting docs | All |

## Navigation Rules

Breadcrumb: Dashboard > Project > Financial > IPCs. Navigate to specific IPC or back to project.

## Business Rules & Validation

Retention calculated as % based on contract terms (typically 5-10%)

Cannot approve IPC if previous IPC not yet paid

IPC amount cannot exceed contract monthly value

Deductions must have supporting documentation

Approval authority based on amount threshold (approval matrix)

Payment instruction generated only after final approval

IPC history retained for audit and dispute resolution

## Related Process Flows

PF-007: IPC & Payment

PF-006: Financial Control

PF-060: Audit Trail

## Process Integration Requirements

Integrates with ERP financial module

Integrates with approval workflow

Integrates with payment processing system

Integrates with contractor portal

# Screen 8: Authority Tracker

Module: Authority & Compliance | Screen ID: SCR-08

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.8 — Authority Tracker Configuration

SOW Schedule B — Regulatory Requirements Data

### Acceptance Test References

P2-ACC-029: Verify authority creation and tracking

P2-ACC-030: Verify expiry alerts generated

P2-ACC-031: Verify renewals tracked and scheduled

P2-ACC-032: Verify documents linked and accessible

### Configuration Obligation

The Service Provider SHALL configure Screen 8 (Authority Tracker) in strict accordance with all specifications contained herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI written approval

## Purpose

Track authority approvals and regulatory/municipal clearances required for project progression. Monitors compliance status and upcoming expiries.

## Layout Description

Authority list showing type (Municipal/Environmental/Health&Safety/etc), status (Pending/Applied/Approved/Rejected), date required, date approved, expiry date; Filter by type and status; Detail panel with full authority details, application documents, approval documents, and renewal schedule.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Authority ID | Code | Workflow | AUTH-XXXX | Yes | Authority reference |
| Authority Type | Dropdown | Configuration | Municipal/Environmental/H&S | Yes | Type of authority |
| Description | Text | Workflow | Max 500 chars | Yes | What authority |
| Date Required | Date | ERP | DD/MM/YYYY | Yes | Needed by date |
| Date Applied | Date | Workflow | When submitted | No | Application date |
| Date Approved | DateTime | Workflow | When received | No | Approval date |
| Approval Reference | Code | Workflow | Authority ref # | No | Authority ID |
| Expiry Date | Date | Workflow | Renewal needed by | No | Expiry date |
| Document URL | Hyperlink | DMS | Link to doc | No | Approval document |
| Status | Status | Workflow | Pending/Approved/Expired/Renewed | Yes | Current status |
| Owner | User Reference | User DB | Responsible person | Yes | Who tracks |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Add Authority | Click 'New Authority' | Open form | PM / Compliance |
| Upload Application | Click 'Upload' | Attach application | Owner |
| Upload Approval | Click 'Attach Approval' | Add approval document | Owner |
| Mark Approved | Click 'Mark Approved' | Update status | Owner |
| Request Renewal | Click 'Renew' | Create renewal task | Owner |
| View Document | Click document link | Open approval document | All |
| Set Reminder | Click 'Remind' | Alert before expiry | Owner |

## Navigation Rules

Breadcrumb: Dashboard > Project > Authority Tracker. Navigate to document or back to project.

## Business Rules & Validation

Authorities marked as required cannot be marked Approved without approval document

System alerts when authority approaching expiry (30, 14, 7 days)

Expired authorities trigger task assignment to owner for renewal

Some stage gates may be blocked until critical authorities approved

Regulatory authorities tracked by jurisdiction and type

Renewal cycle stored and auto-scheduled based on authority type

## Related Process Flows

PF-009: Authority & Regulatory Compliance

PF-032: Compliance Tracking

PF-060: Audit Trail

## Process Integration Requirements

Integrates with document management system

Integrates with task/notification engine

Integrates with project milestone/gate system

Integrates with compliance reporting

# Screen 9: KPI Dashboard (Executive)

Module: Executive Analytics | Screen ID: SCR-09

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.9 — KPI Dashboard Configuration

SOW Schedule B — KPI Definitions & Calculations

### Acceptance Test References

P1-ACC-033: Verify KPI calculations are accurate

P1-ACC-034: Verify RAG status reflects target achievement

P1-ACC-035: Verify drill-down navigates to project detail

P1-ACC-036: Verify export generates valid PDF/Excel reports

### Configuration Obligation

The Service Provider SHALL configure Screen 9 (KPI Dashboard (Executive)) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Executive-level analytics and performance dashboard. Displays project health KPIs, trends, and key metrics for decision-making across portfolio.

## Layout Description

Dashboard with KPI cards at top (Budget Health, Schedule Health, Quality Index, Team Efficiency); Trend charts showing metrics over time; Heatmap showing project health across portfolio; Drill-down capability to project level; Date range selector; Report export options.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| KPI Name | Text | Configuration | Max 100 chars | Yes | KPI title |
| KPI Value | Number | Calculated | 2 decimal places | Yes | Current value |
| KPI Unit | Text | Configuration | %, $, Days, etc | Yes | Measurement unit |
| Target Value | Number | Configuration | Threshold | Yes | Target metric |
| Status (RAG) | Status | Calculated | Green/Amber/Red | Yes | Health status |
| Trend Direction | Status | Calculated | Up/Down/Stable | Yes | Trend indicator |
| Last Updated | DateTime | Calculated | Auto-populate | Yes | Update timestamp |
| Time Period | Date Range | User Input | From-To dates | Yes | Report period |
| Project Filter | Multi-select | User Input | List of projects | No | Filter by project |
| Department Filter | Multi-select | User Input | List of depts | No | Filter by dept |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Refresh Dashboard | Click 'Refresh' | Recalculate all KPIs | All |
| Export Report | Click 'Export' | Generate PDF/Excel | CEO / PM |
| Drill Down to Project | Click project in heatmap | Navigate to project detail | All |
| Change Time Period | Select date range | Recalculate metrics for period | All |
| Apply Filters | Select filter criteria | Refresh dashboard with filters | All |
| View Trend Chart | Click metric | Display trend over time | All |

## Navigation Rules

Breadcrumb: Dashboard > Analytics > KPI Dashboard. Can drill-down to project or back to main dashboard.

## Business Rules & Validation

RAG status auto-calculated: Green ≥90% of target, Amber 70-89%, Red <70%

KPIs refreshed daily or on-demand based on source data updates

Trend direction: Up/Down/Stable based on 3-period comparison

Portfolio-level KPIs aggregate all active projects

Role-based visibility: CEO sees all; PM sees assigned projects; Contractor sees own items

Drill-down maintains filter context when navigating to project level

## Related Process Flows

PF-011: KPI Tracking & Reporting

PF-012: Executive Reporting

PF-050: User Administration

## Process Integration Requirements

Integrates with KPI calculation engine

Integrates with project data repository

Integrates with reporting engine

Integrates with role-based access control

# Screen 10: Procurement Module

Module: Procurement Management | Screen ID: SCR-10

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.10 — Procurement Module Configuration

SOW Schedule B — Procurement Data Model

### Acceptance Test References

P2-ACC-037: Verify RFQ creation and issuance

P2-ACC-038: Verify quote recording and evaluation

P2-ACC-039: Verify PO creation and approval

P2-ACC-040: Verify delivery tracking and payment

### Configuration Obligation

The Service Provider SHALL configure Screen 10 (Procurement Module) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Manage procurement process from RFQ through PO to supplier management. Tracks supplier quotes, evaluations, and purchase orders.

## Layout Description

Procurement workflow dashboard showing stages (RFQ/Quotation/Evaluation/PO/Delivery); RFQ list with status; Quotation comparison table showing multiple supplier quotes side-by-side; Supplier evaluation matrix; Purchase order list with delivery tracking; Supplier performance linked to scorecard.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| RFQ ID | Code | ERP | RFQ-XXXX | Yes | RFQ reference |
| Description | Text | ERP | Item description | Yes | What to procure |
| Date Issued | Date | ERP | DD/MM/YYYY | Yes | RFQ issue date |
| Closing Date | Date | ERP | Bid deadline | Yes | Quote closing date |
| Supplier Name | Text | Supplier DB | Quoted supplier | Yes | Supplier name |
| Quoted Amount | Currency | ERP | 2 decimals | Yes | Quoted price |
| Evaluation Score | Number | Calculated | 0-100 | No | Quality score |
| PO Number | Code | ERP | PO-XXXX | No | Purchase order |
| PO Amount | Currency | ERP | 2 decimals | No | Order total |
| Delivery Status | Status | ERP | Not Due/On Time/Late | No | Delivery status |
| Received Quantity | Number | ERP | Qty received | No | Actual received |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Create RFQ | Click 'New RFQ' | Open RFQ creation form | PM / Procurement |
| Issue RFQ | Click 'Issue' | Send to suppliers | Procurement |
| Record Quote | Click 'Add Quote' | Enter supplier quotation | Supplier / Procurement |
| Evaluate Quotes | Click 'Evaluate' | Compare and score quotes | Evaluation Team |
| Create PO | Click 'Create PO' | Generate purchase order | Procurement |
| Approve PO | Click 'Approve' | Authorize purchase | Approver |
| Receive Delivery | Click 'Receive' | Record delivery and check | Receiving |
| Pay Invoice | Click 'Pay' | Process supplier payment | Finance |

## Navigation Rules

Breadcrumb: Dashboard > Procurement > [RFQ/PO]. Navigate between RFQ, quotes, evaluation, and PO stages.

## Business Rules & Validation

RFQs must remain open for minimum bid period (e.g., 10 days)

Evaluation scoring based on predefined criteria (price, quality, delivery, etc)

PO can only be created after RFQ winner selected

PO approval required for amounts over threshold

Delivery tracked and compared to promised date; late deliveries flagged

Supplier performance (quotes, delivery, quality) feeds into contractor scorecard

## Related Process Flows

PF-016: RFP & Procurement

PF-017: Supplier Management

PF-040: Contractor Performance

## Process Integration Requirements

Integrates with ERP procurement and purchasing

Integrates with supplier database

Integrates with evaluation workflow

Integrates with contractor scorecard system

# Screen 11: Quality & Inspection Module

Module: Quality Assurance | Screen ID: SCR-11

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.11 — Quality & Inspection Module

SOW Schedule B — Quality Standards & Acceptance Criteria

### Acceptance Test References

P2-ACC-041: Verify inspection scheduling and recording

P2-ACC-042: Verify defect creation from failed inspections

P2-ACC-043: Verify defect assignment and tracking

P2-ACC-044: Verify photos and documentation capture

### Configuration Obligation

The Service Provider SHALL configure Screen 11 (Quality & Inspection Module) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Track quality inspections, test results, and defects. Manages inspection schedules, records results, and tracks defect closure.

## Layout Description

Inspection schedule calendar; Inspection list with columns (Date, Type, Area, Inspector, Status, Result); Test results detail view showing measurements and pass/fail; Defect register showing open defects with priority, location, assigned contractor; Photos and comments for each inspection/defect.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Inspection ID | Code | QA System | INS-XXXX | Yes | Inspection reference |
| Inspection Type | Dropdown | Configuration | Material/Workmanship/System | Yes | Type of inspection |
| Scheduled Date | Date | QA System | DD/MM/YYYY | Yes | Planned date |
| Actual Date | DateTime | QA System | When performed | No | Performance date |
| Inspector Name | User Reference | User DB | Inspecting engineer | Yes | Inspector |
| Area Inspected | Text | ERP | Location description | Yes | Where inspected |
| Result | Status | QA System | Pass/Fail/Conditional | Yes | Inspection result |
| Defect ID (if Fail) | Code | QA System | DEF-XXXX | No | Defect reference |
| Defect Description | Rich Text | QA System | Max 1000 chars | No | Issue details |
| Priority | Dropdown | QA System | Critical/High/Medium/Low | No | Urgency |
| Assigned to Contractor | Text | Contractor DB | Contractor name | No | Liable party |
| Target Closure Date | Date | QA System | Deadline | No | Fix deadline |
| Closure Date | DateTime | QA System | When fixed | No | When closed |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Schedule Inspection | Click 'Schedule' | Add to calendar | QA Lead |
| Record Inspection | Click 'Record' | Enter results and photos | Inspector |
| Create Defect | Click 'Create Defect' | Log defect from inspection | Inspector |
| Assign Defect | Click 'Assign' | Send to contractor | QA Lead |
| Update Defect Status | Click 'Update' | Change status (Open/In Progress/Closed) | Contractor / QA |
| Approve Closure | Click 'Approve' | Verify defect closed | QA Lead |
| View Photos | Click photo link | Display inspection photos | All |

## Navigation Rules

Breadcrumb: Dashboard > Quality > Inspections/Defects. Navigate to specific inspection or defect detail.

## Business Rules & Validation

All inspections recorded with photos and measurements

Failed inspections automatically create defects with contractor assignment

Defect priority determines target closure timeline (Critical: 3 days, High: 7 days, etc)

Contractor liable for defect fixes at no cost if caused by workmanship

QA approval required before defect can be marked closed

Inspection/defect history linked to contractor scorecard

Defects from final inspection (handover) tracked separately as warranty items

## Related Process Flows

PF-018: Quality & Inspection

PF-019: Defect Management

PF-040: Contractor Performance

## Process Integration Requirements

Integrates with QA/inspection management system

Integrates with contractor management

Integrates with defect tracking

Integrates with contractor scorecard

# Screen 12: Risk Register

Module: Risk Management | Screen ID: SCR-12

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.12 — Risk Register Configuration

SOW Schedule B — Risk Assessment Methodology

### Acceptance Test References

P2-ACC-045: Verify risk creation and scoring

P2-ACC-046: Verify risk probability/impact assessment

P2-ACC-047: Verify mitigation tracking and closure

P2-ACC-048: Verify high-risk escalation to management

### Configuration Obligation

The Service Provider SHALL configure Screen 12 (Risk Register) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Identify, assess, and track project risks. Monitor risk status, mitigation actions, and impact on project.

## Layout Description

Risk list with columns (ID, Description, Category, Probability, Impact, Risk Score, Status); Heat map showing probability vs impact; Detail panel with risk description, mitigation strategy, owner, due date, and closure; Dashboard cards showing total risks, high-risk count, and trend.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Risk ID | Code | Risk System | RISK-XXXX | Yes | Risk reference |
| Description | Rich Text | Risk System | Max 1000 chars | Yes | Risk description |
| Category | Dropdown | Configuration | Technical/Compliance/Commercial | Yes | Risk category |
| Probability | Dropdown | Risk System | Very Low/Low/Medium/High/Very High | Yes | Likelihood |
| Impact | Dropdown | Risk System | Minor/Moderate/Major/Critical | Yes | Potential impact |
| Risk Score | Number | Calculated | 1-25 | Yes | P x I score |
| Status | Status | Risk System | Open/Mitigated/Closed/Monitor | Yes | Current status |
| Mitigation Strategy | Rich Text | Risk System | Max 2000 chars | No | How to mitigate |
| Mitigation Owner | User Reference | User DB | Responsible person | No | Who manages |
| Target Resolution Date | Date | Risk System | DD/MM/YYYY | No | Due date |
| Residual Risk Score | Number | Calculated | 1-25 | No | After mitigation |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Create Risk | Click 'New Risk' | Open risk entry form | PM / Risk Owner |
| Update Risk Status | Click 'Update' | Change status or score | Risk Owner |
| Add Mitigation Action | Click 'Mitigate' | Enter mitigation plan | Risk Owner |
| Close Risk | Click 'Close' | Mark as resolved | Risk Owner |
| Escalate Risk | Click 'Escalate' | Notify senior management | PM |
| View Risk History | Click 'History' | Show all changes | All |

## Navigation Rules

Breadcrumb: Dashboard > Risk > Register. Can filter by category, status, or score. Drill-down to risk detail.

## Business Rules & Validation

Risk Score = Probability (1-5) x Impact (1-5); score range 1-25

Risks with score ≥20 auto-escalated to senior management

Mitigation actions tracked with owner and due date

Residual risk assessed after mitigation; if still high, repeat mitigation cycle

Closed risks retained for post-project analysis and lessons learned

Monthly risk review required; non-updated risks highlighted

Risk status changes and escalations logged in audit trail

## Related Process Flows

PF-025: Risk Management

PF-026: Risk Mitigation

PF-060: Audit Trail

## Process Integration Requirements

Integrates with risk assessment methodology

Integrates with notification/escalation engine

Integrates with project schedule for milestone risks

Integrates with audit trail for compliance

# Screen 13: Handover & DLP Module

Module: Project Closure | Screen ID: SCR-13

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.13 — Handover & DLP Module

SOW Schedule B — Handover & Closure Procedures

### Acceptance Test References

P3-ACC-049: Verify handover checklist creation and tracking

P3-ACC-050: Verify DLP period calculation and status

P3-ACC-051: Verify defect reporting and resolution during DLP

P3-ACC-052: Verify retention release approval workflow

### Configuration Obligation

The Service Provider SHALL configure Screen 13 (Handover & DLP Module) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Manage project handover process and Defect Liability Period (DLP). Tracks handover checklist, final acceptance, DLP status, and retention release.

## Layout Description

Handover checklist view showing completion status; Final acceptance sign-off section; DLP countdown and status (Active/Approaching/Expired); Defects reported during DLP linked to contractor for resolution; Retention release approval workflow; Documents and sign-off records.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Handover ID | Code | ERP | HO-XXXX | Yes | Handover reference |
| Checklist Item | Text | ERP | Max 500 chars | Yes | Handover item |
| Status | Status | Workflow | Pending/Complete | Yes | Item completion |
| Date Completed | DateTime | Workflow | When done | No | Completion date |
| Completed By | User Reference | User DB | Who completed | No | Completer name |
| DLP Start Date | Date | ERP | DD/MM/YYYY | Yes | DLP begins |
| DLP End Date | Date | Calculated | DLP duration | Yes | DLP expires |
| DLP Duration (months) | Number | ERP | 12/24 typical | Yes | Retention period |
| Retention Amount | Currency | ERP | 2 decimals | Yes | Held amount |
| Reported By | User Reference | User DB | Defect reporter | No | Who found defect |
| DLP Status | Status | Workflow | Active/Approaching/Closed | Yes | DLP state |
| FM Final Acceptance Date | DateTime | Workflow | Sign-off date | No | When accepted |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Initiate Handover | Click 'Start Handover' | Open checklist | PM |
| Complete Checklist Item | Click 'Mark Complete' | Update status | Handover Team |
| Submit for FM Acceptance | Click 'Submit' | Send to Facilities Manager | PM |
| Approve Handover | Click 'Accept' | Final acceptance, start DLP | FM |
| Report DLP Defect | Click 'Report Defect' | Log defect during DLP | FM / Tenant |
| Resolve DLP Defect | Click 'Fix' | Update defect resolution | Contractor |
| Release Retention | Click 'Release' | Approve return of retention | CFO/CEO |
| Close DLP | Click 'Close' | End DLP period | FM/CEO |

## Navigation Rules

Breadcrumb: Dashboard > Project > Closure > Handover. Navigate to defects or retention release.

## Business Rules & Validation

DLP duration: typically 12 months; 24 months for structural works

All handover checklist items required before DLP status

Defects reported during DLP are contractor responsibility

Retention release requires: all defects closed + DLP elapsed + FM sign-off + CEO approval

FM can view all docs/defects; only FM+CEO can sign off DLP closure

Defects outstanding after DLP expiry become HAI responsibility

Final handover documents signed and filed for compliance

## Related Process Flows

PF-031: Project Handover

PF-032: Defect Liability Period

PF-033: Retention Release

## Process Integration Requirements

Integrates with project closure workflow

Integrates with defect tracking system

Integrates with financial management for retention

Integrates with approval workflow for release authorization

# Screen 14: Contractor Scorecard

Module: Vendor Management | Screen ID: SCR-14

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.14 — Contractor Scorecard Configuration

SOW Schedule B — Contractor Performance Metrics

### Acceptance Test References

P3-ACC-053: Verify scorecard data accuracy

P3-ACC-054: Verify weighted calculation correct

P3-ACC-055: Verify prequalification recommendation logic

P3-ACC-056: Verify trend analysis 24-month data

### Configuration Obligation

The Service Provider SHALL configure Screen 14 (Contractor Scorecard) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Historical performance tracking and contractor prequalification. Evaluates contractors across multiple dimensions.

## Layout Description

Contractor list view with name, trade, active contracts, overall score, trend; Scorecard detail showing 5 scoring components with weights, trend charts; Historical trend chart showing 24-month performance; Comparison view for multiple contractors; Prequalification recommendation auto-generated.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| Contractor Name | Text | Vendor DB | Max 100 chars | Yes | Company name |
| Trade/Discipline | Dropdown | Configuration | Civil/Mech/Elec/etc | Yes | Work category |
| Active Contracts Count | Number | Calculated | Current count | Yes | # active projects |
| Overall Score | Number | Calculated | 0-100 | Yes | Aggregate score |
| Timeliness Score | Number | Calculated | 0-100 (20% wt) | Yes | Schedule performance |
| Variation Rate Score | Number | Calculated | 0-100 (25% wt) | Yes | Change control |
| Defect Rate Score | Number | Calculated | 0-100 (25% wt) | Yes | Quality metrics |
| Claims Score | Number | Calculated | 0-100 (15% wt) | Yes | Contractual claims |
| Response Time Score | Number | Calculated | 0-100 (15% wt) | Yes | Communication |
| Trend | Status | Calculated | Up/Down/Stable | Yes | Trend direction |
| Prequalification Status | Status | Calculated | Approved/Review/Not Approved | Yes | Qual. status |
| Last Updated | DateTime | Calculated | Auto-populate | Yes | Last refresh date |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| View Contractor List | Click 'Contractors' | Display all contractors | All |
| View Scorecard Detail | Click contractor name | Show full scorecard | All |
| View Trend Chart | Click 'Trend' | Display 24-month history | All |
| Compare Contractors | Select multiple contractors | Side-by-side comparison | All |
| View Prequalification | Click 'Prequalification' | Show recommendation | All |
| Export Scorecard | Click 'Export' | Generate PDF/Excel | Admin / PM |

## Navigation Rules

Breadcrumb: Dashboard > Management > Contractor Scorecard. Can filter by trade or status.

## Business Rules & Validation

Overall = weighted average of 5 components

Timeliness: lower delays = higher score

Variation Rate: lower % variance = higher score

Defect Rate: defects per $1M spent = lower = higher score

Claims: contractual claims per $1M spent = lower = higher score

Response Time: lower avg days to respond = higher score

Prequalification: ≥75=Approved, 60-74=Review, <60=Not Approved

Scores auto-calculated from project data; updated monthly

## Related Process Flows

PF-040: Contractor Performance

PF-041: Prequalification Assessment

PF-016: RFP & Procurement

## Process Integration Requirements

Integrates with procurement and project data

Integrates with quality/inspection module

Integrates with financial/variation data

Integrates with supplier/contractor database

# Screen 15: System Administration

Module: System & Configuration | Screen ID: SCR-15

## Contractual Requirements & Traceability

### SOW Requirement References

SOW Clause 5.1.15 — System Administration Configuration

SOW Schedule C — Security & Access Control

### Acceptance Test References

P1-ACC-057: Verify user creation and role assignment

P1-ACC-058: Verify role-based access control enforcement

P1-ACC-059: Verify approval matrix configuration

P1-ACC-060: Verify audit log captures all actions

### Configuration Obligation

The Service Provider SHALL configure Screen 15 (System Administration) in strict accordance with specifications herein.

### Compliance Verification Method

Demonstration: Live walkthrough | UAT: Script execution | Sign-Off: HAI approval

## Purpose

Administrative console for user management, role configuration, approval matrix, SLA settings, notifications, audit logging, and system integration monitoring.

## Layout Description

Tab-based interface: (1) User Management tab with user list, create/edit/deactivate; (2) Role Management with role×permission grid; (3) Approval Matrix showing Stage×Process grid with approvers/thresholds; (4) SLA Configuration with process types and escalation rules; (5) Notification Settings with templates and rules; (6) Audit Log Viewer with filtering; (7) Integration Status showing system connections.

## Data Fields & Technical Specifications

| Field Name | Data Type | Source System | Constraints | Mandatory | Notes |
| --- | --- | --- | --- | --- | --- |
| User Name | Text | User DB | Max 100 chars | Yes | Full name |
| Email | Email | User DB | Valid email | Yes | Email address |
| Role | Dropdown | Configuration | Admin/PM/Viewer/etc | Yes | User role |
| Projects Assigned | Multi-select | ERP | Project list | No | Assigned projects |
| Active Status | Status | User DB | Active/Inactive | Yes | User status |
| Role Name | Text | Configuration | Max 50 chars | Yes | Role title |
| Permissions Array | Multi-select | Configuration | List of perms | Yes | Role permissions |
| Approval Matrix Cell | Grid Cell | Configuration | Stage×Type | Yes | Approval rule |
| Approval Threshold | Currency | Configuration | $ amount | No | Approval limit |
| SLA Days | Number | Configuration | Approval SLA | Yes | SLA duration |
| Escalation Interval | Number | Configuration | Days before escalate | Yes | Escalation timing |
| Event Type | Dropdown | Configuration | Notification trigger | Yes | Event to monitor |
| Notification Recipients | Multi-select | Configuration | User/Role list | Yes | Who notified |
| Notification Channel | Dropdown | Configuration | Email/SMS/In-app | Yes | Delivery method |
| Template Name | Text | Configuration | Notification template | Yes | Template reference |
| Audit Log Entry Timestamp | DateTime | Audit System | Action timestamp | Yes | When occurred |
| User ID (Audit) | Text | Audit System | Who took action | Yes | Actor |
| Action (Audit) | Text | Audit System | Create/Update/Delete | Yes | Action type |
| Object (Audit) | Text | Audit System | What changed | Yes | Changed object |
| Changes (Audit) | Text | Audit System | Field-level changes | Yes | Change details |
| Integration System Name | Text | Configuration | System name | Yes | Integrated system |
| Connection Status | Status | Monitoring | Active/Error/Offline | Yes | Connection state |
| Last Sync | DateTime | Monitoring | Last sync time | Yes | Last update |
| Error Count | Number | Monitoring | # recent errors | Yes | Error count |

## Actions & Buttons

| Action/Button | Trigger | Result/Navigation | Role Permission |
| --- | --- | --- | --- |
| Create User | Click 'New User' | Open user creation form | System Admin |
| Edit User | Click 'Edit' | Modify user details | System Admin |
| Deactivate User | Click 'Deactivate' | Disable user account | System Admin |
| Assign Role | Click 'Assign Role' | Change user role | System Admin |
| Manage Roles | Click 'Role Management' | Create/edit/delete roles | System Admin |
| Configure Approval Matrix | Click 'Approvals' | Set approval rules | System Admin |
| Configure SLA | Click 'SLA Settings' | Set approval timeframes | System Admin |
| Configure Notifications | Click 'Notifications' | Set notification rules | System Admin |
| View Audit Log | Click 'Audit Log' | Display system actions | System Admin |
| Export Audit Log | Click 'Export' | Generate audit report | System Admin |
| Check Integration Status | Click 'Integrations' | View system health | System Admin |
| Retry Failed Sync | Click 'Retry' | Manually retry integration | System Admin |

## Navigation Rules

Breadcrumb: Dashboard > Administration. Tabs for each admin function. Back to Dashboard.

## Business Rules & Validation

User role determines available modules and actions

Approval matrix cascading: if approver 1 unavailable, escalates to approver 2

Only System Admin can create/deactivate users and assign roles

Role/permission changes apply immediately to all users with that role

SLA escalation: email sent if approaching SLA (default 1 day before)

Audit log: all create/update/delete operations logged automatically

Integration errors trigger alert to IT admin; retry mechanism built-in

Password reset and MFA configuration managed through system

## Related Process Flows

PF-050: User Administration

PF-051: Role Management

PF-052: System Configuration

## Process Integration Requirements

Integrates with identity management system

Integrates with role-based access control

Integrates with audit logging system

Integrates with integration/API framework

# Contractual Sign-Off & Acceptance

By signature below, both parties acknowledge, confirm, and accept the UI Specifications outlined in this contractual deliverable. This sign-off constitutes binding acceptance of the UI baseline for Phase 1 platform configuration and implementation, as required by SOW Clause 5.1 and the Master Services Agreement between the parties.

## HAI (Employer's Representative) Acceptance

| Item | Details |
| --- | --- |
| Authorized Representative | [Name & Title] |
| Signature | _________________________ |
| Date | _________________________ |
| Approval Status | APPROVED / NOT APPROVED / APPROVED WITH CONDITIONS |

## SkyStruct Technologies (Service Provider) Acknowledgment

| Item | Details |
| --- | --- |
| Authorized Representative | [Name & Title] |
| Signature | _________________________ |
| Date | _________________________ |
| Acknowledgment | SkyStruct acknowledges receipt and acceptance of these specifications |

# Terms & Conditions

## 1. Binding Nature of Specifications

These UI Specifications are contractually binding on both HAI (Employer's Representative) and SkyStruct Technologies (Service Provider). Any deviations or modifications require written Change Request and formal approval by both parties.

## 2. Acceptance Criteria & UAT

Delivery of each screen specification shall be subject to User Acceptance Testing (UAT) per the acceptance test references listed for each screen. Satisfactory completion of all acceptance tests is a prerequisite for screen sign-off and Phase 1 milestone acceptance.

## 3. Change Management

Any requested changes, enhancements, or deviations from the specifications outlined herein shall be submitted via formal Change Request in accordance with Clause 10 of the Master Services Agreement. Change Requests shall be reviewed, approved, and implemented only upon mutual written agreement of the parties and issuance of a formal Change Order.

## 4. Non-Compliance & Remediation

Failure by SkyStruct to deliver screens in accordance with these specifications shall be considered non-performance under the Master Services Agreement. HAI reserves the right to reject non-compliant deliverables, withhold payments, and require immediate remediation at no additional cost to HAI. Persistent non-compliance may be grounds for termination of the engagement in accordance with Clause 12 of the Master Services Agreement.

## 5. Audit & Compliance

SkyStruct shall maintain detailed configuration records documenting all UI implementations and shall provide audit trail evidence upon request. All configurations shall comply with applicable industry standards, regulatory requirements, and HAI's security and data governance policies.

## 6. Confidentiality

This document is classified as CONFIDENTIAL — CONTRACTUAL. Neither party shall disclose the contents hereof to any third party without prior written consent, except as required by applicable law or to authorized agents under applicable non-disclosure obligations.

## 7. Interpretation & Precedence

In the event of conflict between these UI Specifications and other project documents, the following order of precedence shall apply: (1) Master Services Agreement, (2) SOW, (3) This UI Specifications document, (4) General terms. These specifications shall be interpreted in accordance with applicable laws and the principle of good faith.

## 8. Document Control & Updates

This document reference is HAI-SS-UIW-2026-001-C, Version 1.0, dated 28 February 2026. Future updates or revisions shall be issued with incremented version numbers and shall require sign-off by both parties to become effective.

# Document Control & Closure

| Item | Value |
| --- | --- |
| Document Reference | HAI-SS-UIW-2026-001-C |
| Version | 1.0 CONTRACTUAL |
| Date | 28 February 2026 |
| Classification | CONFIDENTIAL — CONTRACTUAL |
| Prepared By | HAI Project Controls & Architecture |
| Applicable Agreement | Master Services Agreement + SOW No. 1 |
| Related Deliverables | Implementation Roadmap, Process Flow Definitions, Test Plans |

END OF DOCUMENT

This contractual document contains binding specifications for the HAI-SkyStruct Platform UI configuration. Unauthorized reproduction or distribution is prohibited.