# SkyStruct Platform

# Platform Change Management Plan

HAI-GOV-040-R0.0

ARADA Governance | Employer Representative Office

# 1. Purpose

This document defines the process for requesting, evaluating, approving, implementing, and verifying changes to the SkyStruct governance platform after go-live. It ensures all modifications are controlled, documented, tested, and deployed without disrupting live operations or compromising data integrity.

# 2. Scope

This plan covers all changes to:

Workflow configurations (PF-01 through PF-31)

User roles and permissions (GOV-012)

Notification and SLA rules (GOV-014, GOV-017)

Form and template specifications (GOV-015)

Dashboard configurations (GOV-016)

System integrations (GOV-043)

Data model modifications (GOV-024)

Security policies (GOV-019)

# 3. Change Categories

| Category | Description | Approval Authority | Lead Time | Testing Required |
| --- | --- | --- | --- | --- |
| Emergency | Critical defect affecting live operations or data integrity | R14 + R02 (verbal, then documented) | 0-4 hours | Post-deployment smoke test |
| Standard | Planned enhancement, new feature, workflow modification | R02 + R01 approval | 5-10 BD | Full UAT per GOV-041 |
| Major | Architectural change, new module, data model restructure | R01 + R13 + Change Board | 15-30 BD | Full UAT + regression + performance |
| Cosmetic | Label changes, color adjustments, report format tweaks | R14 approval | 1-3 BD | Visual verification |

# 4. Change Request Process

## 4.1 Step 1: Request Submission

Any user with R01-R14 role may submit a Change Request (CR) via the platform. The CR must include: description of change, business justification, affected modules/PFs, urgency classification, and expected impact on existing workflows.

## 4.2 Step 2: Impact Assessment

R14 (System Administrator) performs technical impact assessment: affected configurations, data migration needs, integration touchpoints, regression risk. R02 (Project Manager) assesses operational impact: user disruption, training needs, process changes.

## 4.3 Step 3: Approval

Based on category: Emergency changes approved verbally by R14 + R02, documented within 24 hours. Standard changes require written approval from R02 and R01. Major changes require Change Board review (R01, R02, R13, R14).

## 4.4 Step 4: Manufacturing & Construction

All changes are first deployed to a staging environment. Configuration changes are exported, version-tagged, and applied. For Standard and Major changes, implementation follows a deployment checklist including: pre-deployment backup, staged rollout, verification steps, and rollback procedure.

## 4.5 Step 5: Testing

Testing requirements per category as defined in section 3. All test results are documented in GOV-041 UAT Test Plan format. No deployment to production without test sign-off.

## 4.6 Step 6: Deployment

Production deployment during maintenance window (Friday 18:00 - Saturday 06:00 Qatar time). R14 executes deployment. R02 verifies post-deployment. Rollback procedure ready within 2 hours of deployment start.

## 4.7 Step 7: Post-Manufacturing & Construction Review

Within 5 business days of deployment: verify change operates as intended, confirm no regression in existing functionality, update affected documentation (GOV-000 register, GOV-001 guidebook, GOV-006 mind map), close CR with lessons learned.

# 5. Version Control

All platform configurations are version-controlled. Each deployment creates a new configuration snapshot. Snapshots are retained for minimum 12 months. Rollback to any previous snapshot is possible within 4 hours.

# 6. Roles and Responsibilities

R14 (System Administrator): Technical assessment, implementation, deployment, staging environment management.

R02 (Project Manager): Operational assessment, approval (Standard), post-deployment verification.

R01 (Programme Director): Approval (Standard + Major), Change Board chair.

R13 (Employer Representative): Approval (Major), governance oversight.

All Users: CR submission, UAT participation when required.